Team Members: Ashlee Zamora-Alvarez, Carson Eberhardt, Chase Rager, Nick Hajduch

Date Submitted for Review: February 24th, 2026

Submitted to: Nebraska Department of Transportation (NDOT)

Project Goals: The goal of this project is to reimplement the Nebraska Department of Transportation (NDOT) concrete “Mix Design” process by transitioning from an Excel-based workflow to a Python-based computational model to improve reliability through a clearly defined input workflow. This project approach will allow users to input material properties in structured design parameters. In addition to the replication of the Excel “Mix Design”, the client has also requested four objective, a  full translation of calculations contained in the NDOT “Mix Design” Excel worksheet that defines Python functions, the implementation of sequential user input prompts that guide user through required design parameters in a step-by-step manner, a professional, readable weight chart for one cubic yard of concrete as a final output, and to research four realistic concrete mix design scenarios to verify and validate the functionality of the model. This project emphasizes code structure, organization, and readiness for concrete mixes.

Project Task: To achieve the project goals, our group has identified the following key task to be completed by our team of professional engineers:

Task1: Collect and organize the required input parameters from the Excel NDOT Mix Design worksheet in well structured Python-based workflow. In Python, the mix design data is defined and represents the material properties, and calculation steps used in the NDOT model. The inputs include the cement content, water-cement ratio, air content aggregate proportions and the unit weight. The python code organizes these inputs to mirror the structure in the NDOT “Mix Design” tab, while also performing the corresponding calculations.

Deliverable: A functional Python workflow that replicated the NDOT Excel “Mix Design” process and produces mix design values for one cubic yard of concrete.

Task 2: Implement a structured input workflow in Python that prompts users to enter required mix design parameters in a logical order that mirrors the NDOT Excel Mix design worksheet. The input values include cement content, water–cement ratio, air content, aggregate proportion. This ensures all required parameters are collected before calculations are performed.

Deliverable: Python scripts with sequential user inputs are mirrored the “Mix Design” design step-by-step.

Task 3: Generate a clearly formatted mix design summary for one cubic yard of concrete using calculated results from the Python model. The output will display the cementitious materials, aggregate weights, and key mix properties in a professional, labeled format that is readable by the client.

Deliverable: Printed mix designs summary displayed in the Python code. Labeled weight chart for one cubic yard of concrete.

Task 4: Research and prepare four realistic concrete design scenarios based on NDOT specifications or other professional engineering references. Each scenario will be evaluated using the Python model to verify correct implementation of calculations and validate the performance across multiple designs.

Deliverable: Four documented concrete mixed scenarios. Verification that the model produces reasonable and consistent results.

Final Deliverable: The engineering team will include documentation of an annotated document to help identify and read each step of the code, GitHub repository to access all files, and a technical report explaining the methods, and results.